Testing, UAT and Defects

IT Service Desk Ticket and SLA Analytics (Part 4 of 4)

| About this document |  |
| --- | --- |
| Project | IT Service Desk Ticket and SLA Analytics |
| Author | Vikash |
| Date | 16 October 2026 |
| Version | 1.0 (simple version) |
| Builds on | Part 2 (requirements and traceability table) |

# 1. How I test

Status: I ran UAT-01, 02, 03, 05, 06, 07, 08, 10, 11 and 12 and they all passed as expected. UAT-04 and UAT-09 are not recorded yet because they depend on defects DEF-01 to DEF-03 (see section 4). Test dates and screenshots are To be confirmed.

| Topic | Plan |
| --- | --- |
| What is tested | The requirements FR-01 to FR-11 and the NFRs from Part 2 (FR-12 is not built) |
| Types of tests | Unit tests (automatic, for the KPI calculations), UAT test cases (done by hand), a SQL vs dashboard comparison, and reading the code |
| Who tests | Me. In a real project, agents and the IT manager would also run UAT. |
| Test data | The 5,000 made-up tickets, plus new tickets I create in the form |
| Test is finished when | All Must tests are run, results are written down, and big defects are fixed or explained |

# 2. UAT test cases

| ID | What I test | Steps | Expected result | Links | Result |
| --- | --- | --- | --- | --- | --- |
| UAT-01 | Create a valid ticket | Open the form. Enter a title and description. Pick valid values. Submit. | Ticket is saved as Open and shown in the list | FR-01 | Pass |
| UAT-02 | SLA due time | Create one ticket for each priority. | Due time is created + 4h, 8h, 24h, 72h | FR-02 | Pass |
| UAT-03 | Blank title or description | Submit with a blank title, then a blank description. | Not saved; error message shown | FR-01 | Pass |
| UAT-04 | Wrong values | Send priority "Urgent" and category "Foo". | Rejected with an error; nothing saved | FR-11 | Not run yet (may fail - DEF-01, DEF-02) |
| UAT-05 | Totals and backlog | Compare the app and dashboard with SQL query Q-01. | Same numbers | FR-03 | Pass |
| UAT-06 | Average resolution | Compare dashboard with query Q-03. | Same numbers (within 0.01 hour) | FR-04 | Pass |
| UAT-07 | SLA status | Check one ticket in each state in the view. | Met, Breached, Open overdue, Open on track | FR-05 | Pass |
| UAT-08 | Resolve a ticket | Change an Open ticket to Resolved. | Resolved time is saved | FR-06 | Pass |
| UAT-09 | Reopen a ticket | Change a Resolved ticket back to Open. | Resolved time cleared; reopen count +1 | FR-06 | Not run yet (may fail - DEF-03) |
| UAT-10 | AI suggestion | Enter "VPN keeps disconnecting". Then remove the model file and try again. | Category and confidence shown; ticket not changed. Without the model, a message asks to train it. | FR-07 | Pass |
| UAT-11 | Reports and filters | Compare charts with Q-02, Q-06, Q-08. Try every filter. Time the page load. | Numbers match; filters work; pages load in about 5 seconds | FR-08, FR-10 | Pass |
| UAT-12 | Data check script | Run the script. | A count is printed for each check | FR-09 | Pass |

# 3. Comparing SQL and the dashboard

This shows whether the dashboard numbers match the data. My "recount" used only the original data file, so small differences are expected because I added some tickets by hand.

| Number | Dashboard | My recount of the file | SQL result | Why different |
| --- | --- | --- | --- | --- |
| Total tickets | 5,003 | 5,000 | To fill in | A few tickets added by hand (exact number To be confirmed) |
| Open backlog | 2,304 | about 2,302 | To fill in | Small difference from the tickets I added |
| Average resolution hours | 31.88 | about 31.9 | To fill in | Rounding |
| SLA compliance | 51% | 51.45% | To fill in | Dashboard rounds the number |
| Open overdue | 2,298 | about 2,295 | To fill in | Depends on the time I check (NOW()) |
| Reopen rate | 15% | 15.0% | To fill in | Rounding |

Status: not finished. I still need to run the SQL queries on the same data and fill in the SQL column.

# 4. Defects and problems found

I found these by reading my code, my data and the dashboard. I have not confirmed the code ones by running tests yet, so they are marked "Suspected".

| ID | Problem | How I found it | Size | Status |
| --- | --- | --- | --- | --- |
| DEF-01 | If the priority is not in the SLA table, no ticket is saved but the app still says it worked. | Reading the code | High | Suspected |
| DEF-02 | Category, department and team are not checked on the server. Any text is accepted. | Reading the code and database design | Medium | Suspected |
| DEF-03 | Changing a Resolved ticket back to Open keeps the resolved time and does not increase the reopen count. | Reading the code | Medium | Suspected |
| DEF-04 | The app never saves the first response time or the resolution code. | Reading the code | Low | Suspected |
| DEF-05 | The month chart mixes months from different years, and its axis starts at 380. | Looking at the dashboard | Low | Seen in the dashboard |
| DEF-06 | The AI model shows 100% accuracy, but there are only 14 different descriptions, so the test is not meaningful. | Checking the data | High (for trust) | Seen in the data |

Size: High = wrong result or misleading evidence. Medium = wrong behaviour in a smaller area. Low = small issue.

# 5. Automatic tests

My project has 3 unit tests (test_resolution_hours, test_sla_status, test_compliance_rate). The test tool's saved file shows no failures in the last run, but I do not know the date. These tests only check Python calculation functions. They do not test the SQL, the web pages or the dashboard, so I still need the UAT cases above.

# 6. Checking the AI model

- The report says 100% accuracy.

- But there are only 14 different descriptions (2 per category), so the model has already seen the same sentences in training. The score does not show how it would work on real tickets.

- What I would do next: test with more realistic, messy text, look at accuracy for each category, and let agents see the suggestions without relying on them.

# 7. Summary

| Item | Status |
| --- | --- |
| UAT cases planned | 12 |
| UAT cases with a written result | 10 of 12 (all Pass); UAT-04 and UAT-09 still to do |
| Unit tests | 3 (no failures in last saved run) |
| Problems found | 6 (4 suspected, 2 seen) |
| SQL vs dashboard comparison | Not finished |
| Ready for a real pilot? | No. First fix DEF-01 to DEF-03, write down test results and test the AI with realistic text. |